# Azure Intelligent Document Processing

## Development Time Plan – Method 1: Client Pull Model (Timed Polling)

Architecture: Azure processes documents (OCR + LLM + Validation). Client-side scheduled service periodically pulls validated data via secure API and updates ERP database.

### Estimated Total Duration: 170–180 Hours (~4 Weeks)

### 1. Project Setup & Azure Configuration (16 Hours)

Solution structure setup (Blazor + API)

Azure App Service setup

Azure AI Document Intelligence configuration

Azure OpenAI configuration

Secure configuration management

### 2. Blazor WASM – Upload & Review UI (24 Hours)

File upload component

Display extracted fields

Editable validation screen

Submit/Approve workflow

UI error handling

### 3. Azure Processing API (.NET 8) (50 Hours)

Upload endpoint implementation

OCR integration (Azure Document Intelligence)

Parse OCR response

Azure OpenAI integration (field extraction)

Confidence handling

Validation & transformation logic

Temporary storage of validated records (DB/Table)

### 4. Client Pull Integration (Timed Polling) (28 Hours)

Client Integration Service (Windows Service / .NET Worker)

Scheduled polling implementation (every 1–5 minutes)

Secure Azure API authentication (OAuth2/API Key)

Fetch new approved records

Mark records as processed

Retry logic for failed ERP updates

### 5. ERP Update Logic (Client Side) (20 Hours)

DTO mapping

Database insert/update logic

Transaction handling

Error logging

### 6. Security & Hardening (12 Hours)

HTTPS enforcement

Token validation

Firewall verification

Basic security testing

### 7. Testing & Debugging (25 Hours)

Integration testing (end-to-end)

Multiple document layout testing

Failure scenario testing

Performance validation

### 8. Deployment & Documentation (15 Hours)

Azure deployment

Client service deployment guide

Configuration documentation

Architecture documentation

## Total Estimated Hours: Approximately 175 Hours

Note: This method requires a scheduled polling process on the client side to retrieve approved records from Azure. Polling frequency affects near real-time performance.